Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 12 July 2026 |
| --- | --- |
| Team ID | [Enter Team ID] |
| Project Name | Smart Lender – Loan Approval Prediction System |
| Maximum Marks | 5 Marks |

## Product Backlog, Sprint Schedule, and Estimation

The backlog groups Smart Lender's user stories into four two-week sprints, moving from the ML pipeline foundation, to a working prediction flow, to a polished UI, and finally to cloud deployment.

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Dataset Preparation | USN-1 | As an ML engineer, I can generate/ingest a clean applicant dataset with the standard loan-prediction columns. | 2 | High |  |
| Sprint-1 | Model Training | USN-2 | As an ML engineer, I can run a pipeline that imputes, encodes and scales the data, then trains Decision Tree, Random Forest, KNN and XGBoost. | 5 | High |  |
| Sprint-1 | Model Training | USN-3 | As an ML engineer, I can see a train/test accuracy comparison and have the best model auto-selected and saved. | 3 | High |  |
| Sprint-2 | Loan Intake | USN-4 | As an officer, I can open a web form and enter an applicant's personal, income and property details. | 3 | High |  |
| Sprint-2 | Loan Intake | USN-5 | As an officer, I get validation feedback if a required field is missing. | 2 | Medium |  |
| Sprint-2 | Prediction | USN-6 | As an officer, I can submit the form and receive an Approve/Decline decision. | 5 | High |  |
| Sprint-3 | Prediction | USN-7 | As an officer, I can see a confidence percentage and gauge alongside the decision. | 3 | High |  |
| Sprint-3 | Prediction | USN-8 | As an officer, I can review my submitted details on the result page. | 2 | Medium |  |
| Sprint-3 | Retraining | USN-9 | As an ML engineer, I can retrain on new data with a single command without touching app.py. | 3 | Medium |  |
| Sprint-4 | Deployment | USN-10 | As an administrator, I can deploy the app to IBM Cloud so the whole team can access it. | 5 | High |  |
| Sprint-4 | Deployment | USN-11 | As an administrator, I can redeploy after retraining without code changes to serve an updated model. | 2 | Medium |  |
| Sprint-4 | Batch Evaluation (stretch) | USN-12 | As an analyst, I can evaluate many applicants at once via a bulk-upload endpoint. | 5 | Low |  |

## Sprint Delivery Plan

| Sprint | Duration | Story Points Committed | Sprint Goal |
| --- | --- | --- | --- |
| Sprint-1 | 2 weeks | 10 | Working, comparable ML pipeline with a saved best model |
| Sprint-2 | 2 weeks | 10 | End-to-end intake form producing a raw prediction |
| Sprint-3 | 2 weeks | 8 | Polished result page (gauge, echoed details) + retraining workflow |
| Sprint-4 | 2 weeks | 12 | Cloud deployment and, if time allows, bulk evaluation |